Capstone Project Weekly Progress Report

| Semester | Fall-2024 Semester 3rd |
| --- | --- |
| Course Code | AML-3406 |
| Section | Section 1 |
| Project Title | Car Damage Detection |
| Group Name | Group B |
| Student names/Student IDs | Sakshi (C0908000) – TL Bansil Patel (C0912873) Harsh Mohile (C0912872) Meet Patel (C0910378) Rachit Bhatt (C0902810) |
| Reporting Week | Week 12 |
| Faculty Supervisor | William Pourmajidi |

# Grade the level of collaboration from different aspects between team members:

(use: good, medium, below expectation)

| Sakshi | Bansil Patel | Harsh Mohile | Meet Patel | Rachit Bhatt |
| --- | --- | --- | --- | --- |
| Good | Good | Good | Good | Good |

# Tasks outlined in the previous Weekly Progress Report for this reporting week at the individual level and group level

  - Individual tasks (each team member)

Sakshi: Enhance the GitHub Actions pipeline by adding real-time monitoring and alerting features to track deployment status.

Bansil Patel & Meet Patel: Plan to expand testing with more diverse datasets, focusing on rare car damage types for improved model generalization.

Harsh Mohile & Rachit Bhatt: Further optimize the Deployment UI to improve user experience and make it more intuitive for end users.

2.2 Your team’s tasks

- Model Enhancements: Plan to explore advanced model architectures to improve accuracy, aiming for higher performance in detecting complex car damages.

- Deployment Pipeline: Add real-time monitoring to the deployment pipeline, enabling better tracking of deployment success and quick rollback if needed.

- UI Optimization: Improve the Deployment UI with new features such as interactive visualizations of model predictions and user feedback integration.

- Scalability: Focus on optimizing the model's performance for large-scale data processing to handle a wider variety of car images in real-world applications.

# Progress made in Reporting Week at an individual level and group level

  - Individual progress

Sakshi: Resolved repository configuration issues to ensure consistent deployments.

Bansil Patel & Meet Patel: Validated the model's robustness by testing on multiple datasets, confirming its generalization to different car damage types.

Harsh Mohile & Rachit Bhatt: Conducted extensive testing across staging and production environments, ensuring reliable performance.

  - Your team’s progress

- Finalized the automated deployment pipeline with GitHub Actions, ensuring smooth deployments across all environments. Fully integrated the UI with the backend, ensuring seamless deployment in staging and production.

# The areas/tasks you could not make progress and/or complete as scheduled or the difficulties encountered in this reporting week at individual level and group level.

  - Individual project blockers

Sakshi: Minor integration issues were resolved by refining repository configurations.

Bansil Patel & Meet Patel: Delays in backend-UI communication but resolved during testing.

Harsh Mohile & Rachit Bhatt: N/A.

4.2Your team’s project blockers

- Multi-branch setup caused delays, resolved with configuration adjustments.

- Minor adjustments to align the UI with production configurations.

# Tasks to be completed in the next week at the individual level and group level

  - Individual tasks

Sakshi, Bansil Patel & Meet Patel: N/A

Harsh Mohile & Rachit Bhatt: N/A

  - Your team’s tasks

The project has been completed successfully.

# Include the tasks from your sprint planning (GitHub/ZenHub) for the present period.

Figure 1: Weekly Activities

- In this week, there were a lot of issues resolved from the backlog, contributing to development.

# Include charts/graphs (e.g., burn down charts) from your project management tool (Github/Zenhub) that shows your progress for the period of this report.

Figure 2: Contributors in the Week

- This week, we had a few PRs and issues resolved as compared to previous week, demonstrating team hard work and dedication.

# Include a note and address to your project GitHub with list of codes uploaded/updated on GitHub in this reporting week.

GitHub: https://www.github.com/rachit-bhatt/Capstone-Project